DI REFACTOR

IMPLEMENTATION & REFACTOR SPECIFICATION

Core Library — Dependency Injection Migration

Version 1.0

# 1. Executive Summary

The Core library currently implements a Service Locator pattern, not true Dependency Injection. While the ServiceLocator is functional, it has fundamental structural problems that make the system fragile, untestable, and impossible to verify at boot time.

This document specifies the full migration to real constructor-based DI in five phases. Each phase is independently deployable, so the codebase stays functional throughout the migration.

| KEY OUTCOME | After this migration: every service is fully wired at construction, the container can validate the entire dependency graph at boot, and a missing registration produces a clear error at startup — not a NullReferenceException deep in gameplay. |
| --- | --- |

## What Changes

- Service registration migrates from manual new → Register<TService, TImpl>()

- Container resolves all constructor parameters automatically

- A validation pass runs after all installers, before the game starts

- InstallerDependsOnAttribute is enforced via topological sort

- [Inject] fields removed from plain C# services (kept on MonoBehaviours)

- Fire-and-forget late initialisation replaced with an awaited second pass

## What Does NOT Change

- ServiceLocator core — the resolution engine is sound

- [Inject] on MonoBehaviours — Unity constructs these, not the container

- IInitializableService lifecycle — async init/shutdown stays as-is

- SceneServiceScope — scene-bound service lifetime is correct

- IInstaller / GameModule split — the installer pattern stays, just enforced

# 2. Current State — Bug & Design Inventory

The following issues were identified through static analysis of the codebase. They are grouped by severity.

| 🔴 BUG | These issues cause incorrect runtime behaviour today. |
| --- | --- |

| Sev. | Issue | Effort | Phase |
| --- | --- | --- | --- |
| 🔴 | _resolutionStack not cleared on factory exception → false circular-dependency errors on retry | Small | Phase 1 |
| 🔴 | InstallerDependsOnAttribute never read → installer ordering is undefined | Medium | Phase 2 |
| 🟠 | IServiceLocator cast to IServiceScope in CommandInstaller — breaks with any non-concrete locator | Small | Phase 1 |
| 🟠 | CoreServicesInstaller calls Resources.Load() during registration — untestable I/O side effect | Small | Phase 1 |
| 🟠 | Transient lifetime silently ignored in ServiceScope — treated as Scoped | Small | Phase 1 |
| 🟠 | Same instance registered under interface + concrete keys — diverges if one becomes a factory | Small | Phase 2 |
| 🟠 | [Inject] readonly field on UIAnimationService — reflection cannot set readonly fields, injection silently fails | Small | Phase 3 |
| 🟡 | IInstaller has no async phase — services needing async setup forced to defer via IInitializableService | Medium | Phase 4 |
| 🟡 | CanvasServiceInjector hardcodes ServiceLocator.Global — bypasses scene scope | Small | Phase 3 |
| 🟡 | SaveSystemFactory uses reflection to dodge assembly boundary — should be abstract factory | Medium | Phase 4 |
| 🟡 | TrackInitializable fires .Forget() for late-resolved services — async init failures are silent | Small | Phase 2 |
| 🟡 | No post-boot validation — missing registration found via NullReferenceException in gameplay | Medium | Phase 2 |

# 3. Target Architecture

## 3.1 The Three Pillars of Real DI

### Pillar 1 — Registration by Contract

Installers describe what to build. The container resolves how.

BEFORE — the installer is the resolver (human wires dependencies manually):

// GameServicesInstaller.cs

var assetService = locator.Get<AssetManagementService>();

locator.Register(new LocalizationService(assetService, languageSettings));

// If AssetManagementService isn't registered yet → NullRef at runtime

AFTER — the container is the resolver:

// GameServicesInstaller.cs

locator.Register<LanguageSettingsDefinition>(languageSettings); // data dep

locator.Register<ILocalizationService, LocalizationService>();  // container resolves

// Container reads: LocalizationService(AssetManagementService, LanguageSettingsDefinition)

// Both must be registered — if not, validation catches it at boot

### Pillar 2 — Constructor Injection Only (for C# services)

Objects must be fully valid the moment new returns. No fields set after construction.

// WRONG — plain C# service with [Inject] field

[Inject] private readonly TaskRunner taskRunner; // readonly = reflection can't set this

// CORRECT — constructor injection

public UIAnimationService(TaskRunner taskRunner)

{

_taskRunner = taskRunner ?? throw new ArgumentNullException(nameof(taskRunner));

}

MonoBehaviours are the only exception — Unity constructs them, not the container. [Inject] fields remain on MonoBehaviours.

### Pillar 3 — Build-Time Validation

After all installers run, a validation pass walks every registered type, reads its constructor parameters, and confirms each is registered. Failure throws at boot, not in gameplay.

// Bootstrapper — runs before InitializeGlobalServicesWithProgress

var sorted = InstallerSorter.Sort(installers);   // topological order enforced

sorted.ForEach(i => i.Install(locator));

DIValidator.ValidateRegistrations(locator);       // throws on missing dep

await locator.InitializeGlobalServicesWithProgress(onProgress); // guaranteed clean

## 3.2 Registration API (what already exists vs. what is used)

The ServiceLocator already has the correct API. The problem is that installers don't use it.

// ✅ EXISTS AND CORRECT — auto-resolves constructor parameters

locator.Register<TService, TImpl>(ServiceLifetime.Singleton);

// ✅ EXISTS AND CORRECT — explicit factory with lambda

locator.Register<TService>(scope => new TImpl(scope.Get<IDep>()), lifetime);

// ✅ EXISTS AND CORRECT — pre-built instance (for ScriptableObjects, MonoBehaviours)

locator.Register<TService>(instance);

// ❌ CURRENTLY USED — bypasses container, human wires deps manually

locator.Register(new LocalizationService(assetService, languageSettings));

# 4. Implementation Phases

## Phase 1 — Fix Critical Bugs (No Architecture Change)

These fixes are self-contained, do not change the registration model, and can be merged independently. Estimated effort: 1 day.

### 1.1 Fix _resolutionStack Not Cleared on Exception

File: Systems/Services/ServiceLocator.cs | Method: Get(Type, IServiceScope)

// BEFORE — stack leaks on factory exception

_resolutionStack.Add(serviceType);

var inst = desc.Factory(effectiveScope); // if this throws...

// ...serviceType stays on stack → next call reports false circular dependency

// AFTER — wrap entire resolve block in try/finally (already partially done)

// Verify the finally block covers ALL paths including the Singleton branch:

try

{

_resolutionStack.Add(serviceType);

// ... resolve singleton / scoped / transient ...

}

finally

{

_resolutionStack.Remove(serviceType); // MUST be in finally, not just at end

}

### 1.2 Fix IServiceLocator cast to IServiceScope in CommandInstaller

File: Installers/CommandInstaller.cs

// BEFORE — brittle cast that breaks with test doubles

locator.Register(new DebugConsoleService((IServiceScope)locator));

// AFTER — DebugConsoleService accepts IServiceLocator, resolves what it needs

// Option A: change DebugConsoleService constructor to accept IServiceLocator

locator.Register(new DebugConsoleService(locator));

// Option B: have IServiceLocator extend IServiceScope

public interface IServiceLocator : IServiceScope { ... }

### 1.3 Fix Transient Lifetime Silently Treated as Scoped

File: Systems/Services/ServiceScope.cs | Method: GetOrCreateScopedInstance

// BEFORE — GetOrAdd caches everything, Transient behaves as Scoped

return scopedInstances.GetOrAdd(desc.ServiceType, _ => desc.Factory(this));

// AFTER — Transient always creates new, never caches

internal object GetOrCreateScopedInstance(ServiceDescriptor desc)

{

if (desc.Lifetime == ServiceLifetime.Transient)

return desc.Factory(this); // new instance every time

return scopedInstances.GetOrAdd(desc.ServiceType, _ =>

{

var inst = desc.Factory(this);

Core.Utility.ServiceInjector.InjectDependencies(inst, this);

return inst;

});

}

### 1.4 Move Resources.Load() Out of CoreServicesInstaller

File: Installers/CoreServicesInstaller.cs

// BEFORE — I/O side effect inside registration

public CoreServicesInstaller(IEnvironmentService env, AudioServiceConfig audio)

{

// Resources.Load called in Install() — untestable

}

// AFTER — CoreConfiguration injected by Bootstrapper before installer runs

public CoreServicesInstaller(

IEnvironmentService env,

AudioServiceConfig audio,

CoreConfiguration coreConfig) // pass in, don't load

{

_coreConfig = coreConfig;

}

// Bootstrapper loads it once:

var coreConfig = Resources.Load<CoreConfiguration>("Configuration/CoreConfiguration");

var installer = new CoreServicesInstaller(envService, audioConfig, coreConfig);

## Phase 2 — DI Infrastructure

Adds the three structural pieces needed to validate and enforce real DI. No installer logic changes yet. Estimated effort: 2 days.

### 2.1 Add ImplementationType to ServiceDescriptor

File: Systems/Services/ServiceDescriptor.cs — Add one field

public sealed class ServiceDescriptor

{

public Type ServiceType     { get; }

public Type ImplementationType { get; } // NEW — null for pre-built instances

public Func<IServiceScope, object> Factory { get; }

public ServiceLifetime Lifetime { get; }

internal object SingletonInstance;

// Constructor for auto-wired types

public ServiceDescriptor(Type svc, Type impl, Func<IServiceScope, object> factory, ServiceLifetime lt)

{

ServiceType = svc;

ImplementationType = impl;

Factory = factory;

Lifetime = lt;

}

// Constructor for pre-built / lambda-only (impl unknown)

public ServiceDescriptor(Type svc, Func<IServiceScope, object> factory, ServiceLifetime lt)

: this(svc, null, factory, lt) { }

}

Update Register<TService, TImpl>() in ServiceLocator.cs to populate ImplementationType:

var desc = new ServiceDescriptor(typeof(TService), typeof(TImpl), factory, lifetime);

### 2.2 Implement InstallerSorter (Topological Sort)

New file: Systems/Services/InstallerSorter.cs

using System;

using System.Collections.Generic;

using System.Linq;

using Core.Installers;

namespace Core.Systems.Services

{

public static class InstallerSorter

{

/// Sorts installers respecting InstallerDependsOnAttribute.

/// Throws if a circular dependency or missing dependency is found.

public static List<IInstaller> Sort(IEnumerable<IInstaller> installers)

{

var all = installers.ToList();

var byType = all.ToDictionary(i => i.GetType());

var inDegree = byType.Keys.ToDictionary(t => t, _ => 0);

var edges = new Dictionary<Type, List<Type>>();

foreach (var type in byType.Keys)

{

var deps = type

.GetCustomAttributes(typeof(InstallerDependsOnAttribute), true)

.Cast<InstallerDependsOnAttribute>

().Select(a => a.RequiredInstaller);

foreach (var dep in deps)

{

if (!byType.ContainsKey(dep))

throw new InvalidOperationException(

$"[InstallerSorter] {type.Name} depends on {dep.Name}" +

" which is not registered.");

if (!edges.ContainsKey(dep)) edges[dep] = new List<Type>();

edges[dep].Add(type);

inDegree[type]++;

}

}

var queue = new Queue<Type>(

inDegree.Where(kv => kv.Value == 0).Select(kv => kv.Key));

var sorted = new List<IInstaller>();

while (queue.Count > 0)

{

var current = queue.Dequeue();

sorted.Add(byType[current]);

if (!edges.TryGetValue(current, out var dependents)) continue;

foreach (var dep in dependents)

if (--inDegree[dep] == 0) queue.Enqueue(dep);

}

if (sorted.Count != byType.Count)

throw new InvalidOperationException(

"[InstallerSorter] Circular installer dependency detected.");

return sorted;

}

}

}

### 2.3 Implement DIValidator

New file: Systems/Services/DIValidator.cs

using System;

using System.Collections.Generic;

using System.Linq;

using System.Reflection;

using Core.Utility.Attributes;

using UnityEngine;

namespace Core.Systems.Services

{

public static class DIValidator

{

/// Run after all installers. Throws if any constructor dep is unregistered.

/// Logs warnings for [Inject] fields that will be null after injection.

public static void ValidateRegistrations(ServiceLocator locator)

{

var errors = new List<string>();

var warnings = new List<string>();

foreach (var (_, desc) in locator.descriptors)

{

var implType = desc.ImplementationType;

if (implType == null) continue; // pre-built instance, skip

// --- Constructor parameter check ---

var ctor = implType.GetConstructors()

.OrderByDescending(c => c.GetParameters().Length)

.FirstOrDefault();

if (ctor == null) continue;

foreach (var param in ctor.GetParameters())

{

if (param.IsOptional) continue;

if (!locator.IsRegistered(param.ParameterType))

errors.Add($"  {implType.Name}({param.ParameterType.Name} " +

$"{param.Name}) — {param.ParameterType.Name} not registered.");

}

// --- [Inject] field check (warn only — MonoBehaviours are expected) ---

var injectFields = implType

.GetFields(BindingFlags.Instance | BindingFlags.NonPublic |

BindingFlags.Public)

.Where(f => f.GetCustomAttribute<InjectAttribute>() != null);

foreach (var field in injectFields)

{

if (field.IsInitOnly) // readonly

errors.Add($"  {implType.Name}.{field.Name} is [Inject] " +

"readonly — reflection cannot set readonly fields.");

else if (!locator.IsRegistered(field.FieldType))

warnings.Add($"  {implType.Name}.{field.Name} — " +

$"{field.FieldType.Name} not registered.");

}

}

foreach (var w in warnings)

Debug.LogWarning($"[DIValidator] {w}");

if (errors.Count == 0)

{

Debug.Log("[DIValidator] All registrations valid.");

return;

}

var msg = $"[DIValidator] {errors.Count} DI error(s):\n" +

string.Join("\n", errors);

Debug.LogError(msg);

throw new InvalidOperationException(msg);

}

}

}

### 2.4 Fix Fire-and-Forget Late Initialisation

File: Systems/Services/ServiceLocator.cs | Method: TrackInitializable

// BEFORE — silent failure on late-resolved services

if (isInitialized)

{

init.InitializeAsync().Forget(); // exception swallowed

}

// AFTER — queue for a second init wave, or at minimum log failures

private readonly ConcurrentQueue<IInitializableService> _lateInitQueue = new();

internal void TrackInitializable(object instance)

{

if (instance is not IInitializableService init) return;

initializables.TryAdd(init, 0);

if (isInitialized)

_lateInitQueue.Enqueue(init); // collected, not fired

}

// New public method — Bootstrapper calls after each scene load

public async UniTask FlushLateInitAsync()

{

while (_lateInitQueue.TryDequeue(out var svc))

await svc.InitializeAsync(); // awaited, exceptions propagate

}

Update Bootstrapper to call FlushLateInitAsync() after scene loads complete.

## Phase 3 — Migrate Installers to Contract Registration

This is the core migration. Each installer changes from manual new to Register<TService, TImpl>(). The container becomes the resolver. Estimated effort: 2-3 days.

| RULE | Any service whose dependencies are ALL C# classes registered in the container → use Register<TService, TImpl>(). Services depending on ScriptableObjects, MonoBehaviours, or external data → use Register<T>(scope => new T(scope.Get<A>(), myData)). |
| --- | --- |

### 3.1 CoreServicesInstaller Migration

File: Installers/CoreServicesInstaller.cs

// Register data dependencies first so auto-wire can find them

locator.Register<CoreConfiguration>(coreConfig);        // pre-built, pass to ctor

locator.Register<LoggingConfiguration>(loggingConfig);  // pre-built

// Services with all-container deps → auto-wire

locator.Register<ILoggerService, UnityLoggerService>();

locator.Register<ITelemetryService, DebugTelemetryService>();

locator.Register<IConfigurationService, ConfigurationService>();

locator.Register<IEventBus, EventBus>();

locator.Register<TaskRunner, TaskRunner>();

// Services needing pre-built ScriptableObject data → lambda

locator.Register<IThemeService>(_ =>

new ThemeService(coreConfig.Theme, _.Get<ILoggerService>()));

locator.Register<UIAnimationService, UIAnimationService>(); // pure C# deps

locator.Register<PoolService, PoolService>();

locator.Register<AssetManagementService, AssetManagementService>();

locator.Register<IAssetManagementService>(s =>

s.Get<AssetManagementService>()); // alias, no double-init

// AudioService — config comes from ScriptableObject, use lambda

locator.Register<AudioService>(scope => {

var cfg = AudioServiceConfig.FromScriptableObject(coreConfig.AudioConfig);

return new AudioService(

scope.Get<PoolService>(),

scope.Get<SettingsService>(),

cfg ?? new AudioServiceConfig(),

scope.Get<ILoggerService>());

});

### 3.2 NavigationInstaller Migration

File: Installers/NavigationInstaller.cs — NavigationService is purely C# after TransitionRunner is resolved:

// TransitionRunner is a MonoBehaviour — still needs scene search

var runner = Object.FindFirstObjectByType<TransitionRunner>()

?? InstantiateFromResources();

locator.Register<ITransitionService>(runner); // pre-built

// NavigationService — all deps now in container

locator.Register<NavigationService, NavigationService>();

locator.Register<INavigationService>(s => s.Get<NavigationService>()); // alias

// PopupService — pure C# deps

locator.Register<PopupService, PopupService>();

### 3.3 GameServicesInstaller Migration

File: Installers/GameServicesInstaller.cs

// Data deps

locator.Register<LanguageSettingsDefinition>(languageSettings);

locator.Register<SaveSystemConfiguration>(finalSaveConfig);

// Pure C# services

locator.Register<IWebRequestService, WebRequestService>();

locator.Register<LocalizationService, LocalizationService>();

locator.Register<LoadingService, LoadingService>();

locator.Register<IErrorHandler, ErrorHandler>();

locator.Register<RebindService, RebindService>();

// SaveService — conditional on environment

if (profile.serviceType == SaveServiceType.Generic)

locator.Register<ISaveService, GenericSaveService>();

// else: game installer registers its own ISaveService

### 3.4 Remove [Inject] from Plain C# Services

These classes have [Inject] fields that should be constructor parameters:

| File | Action | Change Summary |
| --- | --- | --- |
| UIAnimationService.cs | Constructor fix | Remove [Inject] readonly TaskRunner, add to constructor (already has optional param — make required) |
| SceneLoader.cs | MonoBehaviour exception | Keep [Inject] — MonoBehaviour, Unity constructs it |
| RebindSettingsScreen.cs | MonoBehaviour exception | Keep [Inject] — MonoBehaviour |
| DebugConsole.cs | MonoBehaviour exception | Keep [Inject] — MonoBehaviour |

### 3.5 Fix CanvasServiceInjector to Use Scene Scope

File: Systems/Navigation/Canvases/CanvasServiceInjector.cs

// BEFORE — hardcodes Global

var locator = ServiceLocator.Global;

// AFTER — prefer scene scope if available

[SerializeField] private bool preferSceneScope = true;

public void InjectServices()

{

IServiceScope scope = preferSceneScope

? SceneServiceScopeRegistry.GetForScene(gameObject.scene)

?? ServiceLocator.Global.CreateScope()

: ServiceLocator.Global.CreateScope();

// ... rest unchanged

}

## Phase 4 — Structural Improvements

These address architectural gaps. Lower urgency than Phases 1-3 but important for long-term health. Estimated effort: 2 days.

### 4.1 Add IInstaller.InstallAsync for Services Needing Async Setup

File: Systems/Services/Interfaces/IInstaller.cs

public interface IInstaller

{

void Install(IServiceLocator locator);

// Default implementation — most installers don't need async

UniTask InstallAsync(IServiceLocator locator) => UniTask.CompletedTask;

}

The Bootstrapper calls InstallAsync after all Install() calls complete, so all sync registrations are available during async setup.

### 4.2 Replace SaveSystemFactory Reflection with Abstract Factory

The SaveSystemFactory currently uses reflection to construct game-specific save managers, bypassing assembly boundaries. The correct pattern:

// New interface in Core assembly:

public interface ISaveServiceFactory

{

ISaveService Create(SaveSystemConfiguration config, IEnvironmentService env);

}

// Game assembly implements it:

public class GameSaveServiceFactory : ISaveServiceFactory

{

public ISaveService Create(SaveSystemConfiguration config, IEnvironmentService env)

=> new GameSaveManager(config, env); // no reflection

}

// Game installer registers it before GameServicesInstaller runs:

locator.Register<ISaveServiceFactory>(new GameSaveServiceFactory());

// GameServicesInstaller uses it:

var factory = locator.Get<ISaveServiceFactory>();

locator.Register<ISaveService>(factory.Create(config, envService));

### 4.3 Installer Registration Tracking

Add completion tracking to IInstaller to enable runtime diagnostics:

public interface IInstaller

{

string InstallerName => GetType().Name; // default impl

bool IsInstalled { get; }

void Install(IServiceLocator locator);

}

// Bootstrapper tracks state:

var results = new Dictionary<string, bool>();

foreach (var installer in sorted)

{

try {

installer.Install(locator);

results[installer.InstallerName] = true;

} catch (Exception ex) {

Debug.LogError($"[Bootstrapper] {installer.InstallerName} failed: {ex}");

throw; // or accumulate and report all failures

}

}

## Phase 5 — Wire Bootstrapper Validation

The final phase connects all the pieces in the Bootstrapper's startup sequence. Estimated effort: 0.5 days.

### 5.1 Updated Boot Sequence

// Bootstrapper.RunAsync() — updated sequence

private async UniTask RunAsync()

{

// 1. Initialize ServiceLocator

var locator = ServiceLocator.Initialize();

// 2. Build installer list

var installers = BuildInstallers(); // returns IEnumerable<IInstaller>

// 3. Sort by dependency (enforces InstallerDependsOnAttribute)

var sorted = InstallerSorter.Sort(installers);

// 4. Run sync registration for all installers

foreach (var installer in sorted)

installer.Install(locator);

// 5. Run async registration (new InstallAsync phase)

foreach (var installer in sorted)

await installer.InstallAsync(locator);

// 6. VALIDATE — throws here with clear message, not later with NullRef

DIValidator.ValidateRegistrations(locator);

// 7. Initialize services (IInitializableService.InitializeAsync)

await locator.InitializeGlobalServicesWithProgress(OnProgress);

// 8. Run game-specific installer if present

RunGameInstaller(locator);

// 9. Signal ready — nothing runs before this

isReady = true;

OnBootComplete?.Invoke();

}

### 5.2 ServiceInjector Hardening

File: Utility/ServiceInjector.cs — update InjectDependencies to log clearly when injection fails:

public static void InjectDependencies(object instance, IServiceScope scope)

{

if (instance == null) return;

var type = instance.GetType();

var fields = GetInjectableFields(type); // cached reflection

foreach (var field in fields)

{

if (field.IsInitOnly)

{

Debug.LogError($"[ServiceInjector] Cannot inject {type.Name}.{field.Name}" +

" — field is readonly. Use constructor injection instead.");

continue;

}

var value = scope.Get(field.FieldType);

if (value == null)

Debug.LogError($"[ServiceInjector] {type.Name}.{field.Name} " +

$"({field.FieldType.Name}) could not be resolved — field will be null.");

else

field.SetValue(instance, value);

}

}

// Cache reflection results per type for performance

private static readonly Dictionary<Type, FieldInfo[]> _fieldCache = new();

private static FieldInfo[] GetInjectableFields(Type type)

{

if (_fieldCache.TryGetValue(type, out var cached)) return cached;

var fields = type

.GetFields(BindingFlags.Instance | BindingFlags.NonPublic | BindingFlags.Public)

.Where(f => f.GetCustomAttribute<InjectAttribute>() != null)

.ToArray();

return _fieldCache[type] = fields;

}

# 5. Complete File Change Reference

All files touched across all phases. Files marked NEW are created; all others are modified.

| File | Action | Change Summary |
| --- | --- | --- |
| Systems/Services/ServiceLocator.cs | Modify | Fix _resolutionStack finally block; add _lateInitQueue; expose FlushLateInitAsync() |
| Systems/Services/ServiceDescriptor.cs | Modify | Add ImplementationType property; add overloaded constructor |
| Systems/Services/ServiceScope.cs | Modify | Fix Transient lifetime in GetOrCreateScopedInstance |
| Systems/Services/InstallerSorter.cs | NEW | Topological sort of IInstaller list using InstallerDependsOnAttribute |
| Systems/Services/DIValidator.cs | NEW | Post-installer validation of constructor deps and [Inject] fields |
| Installers/CoreServicesInstaller.cs | Modify | Accept CoreConfiguration via ctor; migrate to Register<TService,TImpl> |
| Installers/NavigationInstaller.cs | Modify | Migrate to Register<TService,TImpl> for pure C# services |
| Installers/GameServicesInstaller.cs | Modify | Migrate to Register<TService,TImpl>; use ISaveServiceFactory |
| Installers/CommandInstaller.cs | Modify | Remove (IServiceScope) cast |
| Systems/Services/Interfaces/IInstaller.cs | Modify | Add default InstallAsync(); add InstallerName; add IsInstalled |
| Systems/Juice/UIAnimation/UIAnimationService.cs | Modify | Remove [Inject] readonly field; make TaskRunner required ctor param |
| Systems/Navigation/Canvases/CanvasServiceInjector.cs | Modify | Use SceneServiceScope instead of hardcoded ServiceLocator.Global |
| Utility/ServiceInjector.cs | Modify | Add field cache; log readonly injection errors; log null resolution |
| Systems/Loading/Bootstrap/Bootstrapper.cs | Modify | Add InstallerSorter.Sort(); DIValidator.ValidateRegistrations(); FlushLateInitAsync() |
| Systems/SaveSystem/Configuration/ISaveServiceFactory.cs | NEW | Abstract factory interface breaking reflection dependency |

# 6. Testing & Verification

## 6.1 Phase-by-Phase Verification

### After Phase 1

- Play mode enters without errors

- Forcing a factory exception no longer produces a false circular-dependency error on retry

- DebugConsoleService resolves without a cast exception in test doubles

### After Phase 2

- Console logs '[DIValidator] All registrations valid.' at boot

- Commenting out a single Register() call produces a clear boot-time error naming the missing type

- Swapping two installer declarations in Bootstrapper has no effect (sort handles it)

- A service resolved after boot (lazy scoped) has its InitializeAsync() awaited, not forgotten

### After Phase 3

- All existing services still resolve correctly

- UIAnimationService.taskRunner is non-null without any [Inject] field

- DIValidator.ValidateRegistrations() passes with zero errors

## 6.2 ServiceLocatorVerification.cs

The existing verification component should be extended to call DIValidator.ValidateRegistrations() in its Verify() method, so it can be run in Edit Mode as a quick sanity check.

// ServiceLocatorVerification.cs — add to existing Verify()

[ContextMenu("Verify Locator")]

public void Verify()

{

// ... existing tests ...

// New: validate full graph

try {

DIValidator.ValidateRegistrations(ServiceLocator.Global);

Debug.Log("[Verification] DI graph is valid.");

} catch (InvalidOperationException ex) {

Debug.LogError($"[Verification] DI validation FAILED: {ex.Message}");

}

}

# 7. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Register<TService,TImpl> misses a ScriptableObject dep | Medium | Validator catches it at boot; fallback to Register<T>(scope => ...) lambda |
| MonoBehaviour injection timing — Awake runs before InjectServices | Medium | Move logic from Awake to OnOpen/Start; assert inject fields in Awake |
| Game assembly installer not found at boot | Low | Validator checks ISaveServiceFactory is registered; clear error if not |
| Circular constructor dependency introduced | Low | Existing circular-dep detection in ServiceLocator catches it at first Get() |
| Phase 3 installer migration breaks a service | Medium | Each installer migrated independently; DIValidator run after each change |

# 8. Phase Summary

| Phase | Goal | Files Changed |
| --- | --- | --- |
| Phase 1 | Fix 4 critical bugs — no architecture change | ServiceLocator, ServiceScope, CoreServicesInstaller, CommandInstaller |
| Phase 2 | Add InstallerSorter, DIValidator, fix late-init queue | InstallerSorter (NEW), DIValidator (NEW), ServiceLocator, ServiceDescriptor |
| Phase 3 | Migrate installers to Register<T,TImpl>; fix field injection | All installers, UIAnimationService, CanvasServiceInjector, ServiceInjector |
| Phase 4 | Add async installer phase; abstract SaveServiceFactory | IInstaller, ISaveServiceFactory (NEW), GameServicesInstaller, Bootstrapper |
| Phase 5 | Wire validation into Bootstrapper boot sequence | Bootstrapper, ServiceLocatorVerification |

| DONE STATE | After Phase 5: the container owns the dependency graph, validates it at boot, enforces installer ordering, and produces clear errors for any missing registration before a single frame of gameplay runs. |
| --- | --- |